ApartmentAdmin

Project establishment
# Introduction
Our goal is to create apartment housing and administration system that can manage different aspects of apartment complex for Østbanehus A/S. We should make app for Windows 10 and smartphones using C#, .NET Framework, UWP and SQL.

# Team Schema
## Roles
Name	Role	Description
Donatas Adamonis	Designer	Designing user interface
Mikkel Frederiksen	Documentator	Organizing documentation, diagrams, etc.
Paulius Klezys	Database manager	Managing databases and writing SQL queries
Marcin Zelent	Programmer	Coding in C#

## Contact info
Name	E-mail	Phone
Donatas Adamonis	dona0169@edu.easj.dk	20314164
Mikkel Frederiksen	mikk9996@edu.easj.dk	30294104
Paulius Klezys	paul4618@edu.easj.dk	50375530
Marcin Zelent	marc560@edu.easj.dk

# Team Contract
1. Be punctual
2. Be respectful
3. Participate in team work
4. Communicate with other members
5. Respect everyone’s opinion and ideas
6. Do the assigned tasks on time
7. Speak English

## Project Time Schedule
Phase	Estimated time	Description
Inception	20.03.2017 – 04.04.2017	Project establishment, business analysis, basic requirements research.
Elaboration	05.04.2017 – 19.04.2017	Modeling, full requirements analysis, prototyping.
Construction	20.04.2017 – 20.05.2017	Designing program structure, developing and testing.
Transition	20.05.2017 – 31.05.2017	Putting finishing touches.

# Threats to teamwork
Name	Possiblity (1-10)	Impact	Contingency plan
Disagreements	7	Low	Discuss problem and find compromise.
Sickness	5	Medium	Reassign tasks.
Problems with organization	3	High	Organize better.
Technical problems	9	Medium	Fix ASAP.

Inception
# Business Model Canvas
## Key Partners
- Sven Westergaards Ejendomsadministration A/S
- Board members
- Tenants
## Key Activities
Renting apartments
## Key Resources
- Building
- Maintenance staff
## Value Propositions
- Apartments
- Maintenance of building
## Customer Segments
Mass market
## Customer Relationships
Every tenant is a shareholder in the company
## Channels
- Website
- Telephone
- E-mail
## Cost Structure
- Maintenance
- Improvements
## Revenue Streams
Rent from the tenants

# SWOT Analysis
## Strengths:
Attractive location
## Weaknesses:
Lack of proper management system of the building
## Opportunities:
- High prices of housing in Copenhagen
- Rising demand for communitive housing
## Threats:
Possible changes on housing market which would make buying your own apartment more attractive as an investment
# Porter’s Five Forces
## Rivalry
A lot of companies, but because the market is so big there is almost no rivalry
## New entrants
- Easy to enter the market
- Not a threat because of the size of the market
- Hard to exit
## Substitute products
- Hotels, hostels
- Being homeless
## Suppliers
- A lot of suppliers
- Low power of suppliers
## Buyers
Low power of buyers
# Vision
## Introduction
We are creating administraton system for Østebanehus which will help them manage information about apartments, tenants and damages (especially to downpipes and windows). It is going to be UWP app for Windows 10 and Windows 10 Mobile written in C#, using .NET Framework and SQL Database.
## Positioning
### Problem Statement
The problem of	administrating of apartments
affects	Østebanehus
the impact of which is	spending money on third-party company
A successful solution would be	administration system

### Product Position Statement
For	Østebanehus
Who	need apartment management system
The	ApartmentAdmin
That	helps to manage apartments
Unlike	Sven Westergaards Ejendomsadministration A/S
Our product	allows management and tenants to manage the building themselves

## Stakeholder Descriptions
### Stakeholder Summary
Name	Description	Responsibility
Board members	Tenants chosen to manage the building.	Managing the building.
Tenants	People living in the building.	None.
Sven Westergaards Ejendomsadministration A/S	Third-party company hired by Østebanehus.	Administration work.
BeckIT	IT company.	Creating administration system.

### User Environment
## Product overview – Needs and Features
Need	Priority	Features	Description
Tenants management system	Very High		Overview of the information send to the residents in the building.
General Building Info	High		Administrator, Board members, General assembly and building maintenance info.
Downpipes Info	High	All downpipe pictures overview	Overview of the condition of all pipes in the building
Apartment Info	High	Downpipe picture upload	address, size, number of rooms, number of square meters, ”fordelingstal”
Resident Info	High	Residents Log.	Overview of the whole family living in an apartment
Washing machine booking system	Medium		Book washing machine.

## Other Product Requirements
Software Qualities	Priority	Description